*Subway system simulator*

Meeting Minutes

Meeting Date: 01/25/2017

Meeting Location: Student Union

Approval: 01/25/2017

Recorded By: Mohammad Ghori

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Mohammad Ghori | Primary contact | NWMSU | Y |
| Revathi Chittepureddy | Communications and documentation management | NWMSU | Y |
| Mahesh Babu Kadiyala | Quality and testing management | NWMSU | Y |
| Balaji Vinay Banala | Requirements management | NWMSU | Y |
| Prudvi Krishna Tarugu Subbaiah | Issues management | NWMSU | Y |
| Grevil Gonsalo Lopes | Data management | NWMSU | Y |
| Kranthi Kumar Mukka | Client management | NWMSU | Y |

# Meeting Location

Building: Student Union

Conference Room: Student Union 1st floor

Conference Line: N/A

Web Address: N/A

# Meeting Start

Meeting Schedule Start: 05:00 PM

Meeting Actual Start: 05:15 PM

Meeting Scribe: First Meeting

# Agenda

* **Source code Architecture**
  + We all as a team worked for source code architecture.
* **Deciding about database connectivity**
  + Used Tables which are in SQL, which will work in JDBC in order to make connection between java files and databases.
* **Identify problems regarding User Interface**
  + Have to know more about JFrame in swing. Tried to create classes which are required for track user interface.

# Meeting End

# Meeting Schedule End: 6:15 PM

Meeting Actual End: 6:45 PM

# Post Meeting Action Items

|  |  |  |
| --- | --- | --- |
| **Action** | **Assigned To** | **Deadline** |
| To create tables in SQL which will work in JDBC to make connection between java files and databases. | Mahesh Babu Kadiyala, Kranthi Kumar Mukka, Vinay Banala, | 02/03/17 |
| To identify solutions for problems user interface design which consists of track class, trackArray class, trackReader to read values. | Revathi Chittepureddy, Mohammad Ghori, Grevil Gonsalo Lopes, Prudhvi Krishna Tarugu Subbaih | 02/05/17 |

# Decisions Made

* + To complete week's deliverable artifacts, to review last week done modules and to start working on Dispatcher UI class.
  + To identify the solutions for problems in User interface, regarding database, we are shifting towards file system, extracting data from a text file since we have limited amount of data.
  + To create a connection between database and java through JDBC.
  + To Review tables in SQL which will work in JDBC in order to make connection between java files and databases.

# Next Meeting

Next Meeting: Student Union 02/01/17 05:00 PM