*Subway system simulator*

Meeting Minutes

Meeting Date: 02/01/2017

Meeting Location: Student Union

Approval: 02/01/2017

Recorded By: Mohammad Ghori

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Mohammad Ghori | Primary contact | NWMSU | Y |
| Revathi Chittepureddy | Communications and documentation management | NWMSU | Y |
| Mahesh Babu Kadiyala | Quality and testing management | NWMSU | Y |
| Balaji Vinay Banala | Requirements management | NWMSU | Y |
| Prudvi Krishna Tarugu Subbaiah | Issues management | NWMSU | Y |
| Grevil Gonsalo Lopes | Data management | NWMSU | Y |
| Kranthi Kumar Mukka | Client management | NWMSU | Y |

# Meeting Location

Building: Student Union

Conference Room: Student Union 1st floor

Conference Line: N/A

Web Address: N/A

# Meeting Start

Meeting Schedule Start: 05:00 PM

Meeting Actual Start: 05:15 PM

Meeting Scribe: First Meeting

# Agenda

* **Functionality of train** 
  + Three members of the team are working for train code.
* **Development of track user interface**
  + Have to create classes for track, like track reader class to read values from database, trackArray and track database.
* **Identify problems regarding User Interface**
  + Got problems to pass values from track database to track array class even after making all classes as public and variables as public.

# Meeting End

# Meeting Schedule End: 6:30 PM

Meeting Actual End: 6:45 PM

# Post Meeting Action Items

|  |  |  |
| --- | --- | --- |
| **Action** | **Assigned To** | **Deadline** |
| To work upon solutions for train developed code for functionality of train. | Mahesh Babu Kadiyala, Kranthi Kumar Mukka, Vinay Banala, | 02/08/17 |
| To identify solutions for problems user interface design which consists of track class, trackArray class, trackReader to read values. Developed user interface design for track and dispatcher. | Revathi Chittepureddy, Mohammad Ghori, Grevil Gonsalo Lopes, Prudhvi Krishna Tarugu Subbaih | 02/08/17 |

# Decisions Made

* + To discuss about deliverables of this week and team member’s update on tasks they are working on and problems they are facing.
  + Discussed on progress for individual team members. Collectively worked on solution of working of trains.
  + To discuss about development of track user interface
  + To discuss about development of dispatcher user interface.
  + We decided to move towards file system as we have very little data.

# Next Meeting

Next Meeting: Student Union 02/08/17 05:00 PM