*Subway system simulator*

Meeting Minutes

Meeting Date: 04/12/2017

Meeting Location: Student Union

Approval: 04/12/2017

Recorded By: Revathi Chittepureddy

# Attendance

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Title** | **Organization** | **Present** |
| Mohammad Ghori | Primary contact | NWMSU | Y |
| Revathi Chittepureddy | Communications and documentation management | NWMSU | Y |
| Mahesh Babu Kadiyala | Quality and testing management | NWMSU | Y |
| Balaji Vinay Banala | Requirements management | NWMSU | Y |
| Prudvi Krishna Tarugu Subbaiah | Issues management | NWMSU | Y |
| Grevil Gonsalo Lopes | Data management | NWMSU | Y |
| Kranthi Kumar Mukka | Client management | NWMSU | Y |

# Meeting Location

Building: Student Union

Conference Room: Student Union 1st floor

Conference Line: N/A

Web Address: N/A

# Meeting Start

Meeting Schedule Start: 05:00 PM

Meeting Actual Start: 05:30 PM

Meeting Scribe: First Meeting

* + Discussed on meeting with professor and changes and improvements suggested.
  + Discussed to work on resolving merge conflicts by hitting database one thread at a time and another thread will hit after completion of previous thread.
  + Code for each train is analyzed to now exactly about bugs. Worked on threads to expand functionalities for multiple trains.
  + Discussed on client meet on Wednesday last week. Distributed work for getting changes made to the documents to reflect change.
  + Discussed what each person did for that week and if any team person had any issue while working use to share the issue he came across.

# AgendA

* **To implement multiple train functionality hitting bugs**
  + Everyone in our team are working for multiple train functionality
  + Have to test for bugs in the code found some like multiple train crashes.
  + Tried to resolve merge conflicts.
  + Updating table contents. Have to test for that particular threads.

# Meeting End

# Meeting Schedule End: 7:00 PM

Meeting Actual End: 7:35 PM

# Post Meeting Action Items

|  |  |  |
| --- | --- | --- |
| **Action** | **Assigned To** | **Deadline** |
| Currently working on Multiple train functionality along with algorithms. | Revathi Chittepureddy, Mohammad Ghori, Grevil Gonsalo Lopes, Prudhvi Krishna Tarugu Subbaih, Mahesh Babu Kadiyala, Kranthi Kumar Mukka, Vinay Banala, | 04/21/17 |

# Decisions Made

* + Decided on last week deliverables.
  + Decided on bug fixing progress of team members and problems faced by them.
  + Decided to work on resolving merge conflicts by hitting database one thread at a time and another thread will hit after completion of previous thread.
  + Working on code in which is not updating on table with respective train speed and section in which entering updates.
  + Decided what each person did for that week and if any team person had any issue while working use to share the issue he came across.

# Next Meeting

Next Meeting: Student Union 04/19/17 05:00 PM